# RUTA: Requirements to Complete

What is still required, why each item blocks, where it lives, and how to resolve it
Compiled 30 September 2026. Current state at the time of writing: both build variants succeed, 65 unit tests pass, 14 of 17 defect classes are closed, 6 of 8 production gates pass. Nothing has been run on a device and the database rules have never been executed.

# How to read this document

Everything still outstanding falls into one of five kinds: something only the owner can supply, a decision only the owner can make, an action that must be executed outside the code, code work that remains, or a risk that has been consciously accepted. Each row below states the requirement, why it blocks progress, where it lives, and the concrete way to resolve it.

# A. Access and accounts the owner must provide

These cannot be done from the code. Each one is a hard blocker for the item beside it.

| Requirement | Why it blocks | Where | How to resolve |
| --- | --- | --- | --- |
| Firebase console access to project ruta-d70de | Rules cannot be deployed, Storage cannot be enabled, and live data cannot be checked without it | console.firebase.google.com | Sign in with the account that owns the project, then open Realtime Database and Storage |
| Google Cloud console access | The leaked Maps key cannot be restricted or rotated, so it stays usable by anyone who has the repository | console.cloud.google.com, APIs and Services, Credentials | Open the Maps Platform API Key, add an Android restriction for package com.ruta.app plus your SHA-1, then rotate the key and update local.properties |
| firebase-tools installed | Rules cannot be tested against the emulator, and cannot be deployed from the command line | Your machine, needs Node | Run: npm install -g firebase-tools, then firebase login |
| A second throwaway Firebase project, or the RTDB emulator | Rules must be proven somewhere that is not your live data. A wrong rule fails silently | console.firebase.google.com, or firebase emulators:start | Create a scratch project, or start the emulator locally and point the rules test at it |
| An emulator or physical device | Nothing has ever been run, so every behavioural claim is unproven | Android Studio, Device Manager | This machine cannot do it: the only AVD points at an empty system image and no hypervisor driver is installed. Use another machine or a physical phone over USB |
| Release signing key and its SHA-1 | The release build is currently unsigned and cannot be installed, so minification can never be tested | Android Studio, Build, Generate Signed Bundle or APK | Create a signing key, add the release signing config, and register that SHA-1 in the Firebase console |

# B. Decisions only the owner can make

These are choices, not work. Until one is made, the item beside it cannot be finished correctly.

| Decision | Why it blocks | Where | How to resolve |
| --- | --- | --- | --- |
| Narrow the matched-booking rules clause, or accept it | It is the only rule whose condition is unrelated to who is calling, so a modified client could take over a shared booking inside its 5 minute matching window | database.rules.hardened.json, the bookings write rule | Either add field-level validators that let the clause change only the status and trip group fields, or keep it and rely on the accepted-risk document. Validators must be tested in a scratch project first |
| Scope the six cross-user database nodes, or accept them | Trusted contacts, pair requests, emergency alerts, chats, trip groups and match locks are writable by any signed-in user | database.rules.hardened.json, six top-level nodes | Scope trusted contacts to owner or admin, chats to the booking's passenger and driver, and alerts to a trusted contact of the target. Each change needs the pairing and alert flows retested |
| Migrate image blobs out of the database, or accept them | Wallet receipts, discount ID images and driver documents are stored inline as base64, which makes records heavy and re-sends images on every data change | DriverWalletFragment, PromosFragment, DriverDocumentUploadActivity | Enable Firebase Storage, upload through it, and store only the download URL. Profile pictures already do this and can be copied |
| Add a server-side function, or not | It is the only clean fix for both the matched-booking window and the half-credited cash-in window | Firebase console, Functions | Deploy a Cloud Function that performs matching and the cash-in credit with admin rights, then remove the corresponding client-side clauses |
| Turn on resource shrinking | Release size is already reduced by code minification, but unused resources are still packaged | app/build.gradle.kts, release build type | Set isShrinkResources to true, then test the signed release build on a device, because shrinkers can remove resources referenced only by name |
| Build a passenger booking history screen, or not | The settled fare is only visible while the trip tracking screen is open | A new passenger screen plus a list adapter | Either build it, or accept that the final fare is only shown during the trip |

# C. Actions that must be executed

These are not code changes. They are the operations that turn unproven claims into proven ones.

| Action | Why it blocks | Where | How to resolve |
| --- | --- | --- | --- |
| Confirm the admin account has its role set to ADMIN | Every admin rule depends on it. An admin record without it makes driver approval, cash-in and discount flows fail silently | Firebase console, Realtime Database | Open users, find your admin uid, and confirm the field role equals ADMIN |
| Confirm every driver record has an isApproved field | The adoption rule now requires an explicitly approved driver, so a record missing the field cannot accept rides | Firebase console, Realtime Database | Scan the users node for driver records and confirm each has isApproved present |
| Test the rules in a scratch project | A wrong rule fails silently and can lock you out of your own data | A second project, or the rules playground | Run the positive flows (signup, approve, accept, settle, upload) and the negative ones (another user editing your booking, self-approving, inflating a wallet) |
| Deploy the rules and storage rules | Until deployed, the live database keeps the old permissive rules | Project root | Run: firebase deploy --only database,storage |
| Enable Firebase Storage | Profile picture uploads fail, and because the database write follows the upload, the whole profile save is skipped | Firebase console, Storage | Click Get started and accept the default rules, then deploy the supplied storage.rules |
| Rotate and restrict the Maps key | The key in use is the one that was committed to the repository history | Google Cloud console, Credentials | Create a replacement key, restrict it to the app package and SHA-1, put it in local.properties, rebuild, then delete the old key |
| Run the app once on a device | It proves the login, map, booking and settlement paths, and surfaces any runtime fault while there is still time | Any machine with a working emulator, or a phone | Install the debug APK, then walk the checklist: signup, login, solo booking, shared booking, settlement display, chat, and the five admin approvals |
| Test the signed release build | Minification is now on and has never been executed, so a reflection problem would only appear in release | Android Studio, Generate Signed APK | Build a signed release and smoke test login, booking reads and writes, chat, image loading, the QR scanner and the map |
| Generate the Gradle wrapper | Command-line builds fail because there is no gradlew script | Project root | Run: gradle wrapper, and commit the generated gradlew, gradlew.bat and wrapper jar |

# D. Code work that remains

Smaller than it has ever been, but not empty. Everything else in the original defect register is closed.

| Item | Why it blocks | Where | How to resolve |
| --- | --- | --- | --- |
| Bound the remaining whole-node reads | Four screens still read an entire node because they compute counts over the full set, which grows with data volume | AdminHomeActivity, PassengerHomeActivity, DriverHomeFragment | Keep the indexes already added, and move the counts to a server-side aggregate or a maintained counter node |
| Move the remaining image blobs to Storage | Receipts, discount IDs and driver documents are still inline base64 in the database | DriverWalletFragment, PromosFragment, DriverDocumentUploadActivity | Copy the pattern already used for profile pictures: upload, then store the download URL |
| Add instrumentation tests | The automated suite covers pure logic only. Nothing exercises a real activity, a real database, or the rules | app/src/androidTest | Add Espresso tests for login, booking creation and the admin approval list, and run them on a device |
| Optionally remove the unused Booking timestamp field | It is never written today, but serialising a Booking later would re-introduce the second date key | model/Booking.kt | Delete the field, or leave it and note that writers must use createdAt |

# E. Accepted risks and what would close them

Two risks were reviewed and consciously accepted by the owner, and are recorded in docs/ACCEPTED-RISKS.md. They are listed here with the action that would close each one, so acceptance is a choice rather than a blind spot.

| Accepted risk | Why it blocks full completion | Where | How to resolve |
| --- | --- | --- | --- |
| Matched-booking window | A rule clause keys only on the booking being in its matching window, so a modified client could take over such a booking, and an unapproved driver account could claim one | database.rules.hardened.json, bookings write rule | Move matching into a privileged server-side function, or add validators restricting the clause to the status and trip group fields |
| Six open cross-user nodes | Worst case is injecting into another user's trusted contacts and then receiving their emergency alerts, including live location | database.rules.hardened.json, six top-level nodes | Scope each node to the parties involved, then retest pairing, alerts and chat |

# F. What complete means, by tier

| Tier | What it requires | What it delivers |
| --- | --- | --- |
| Demo-ready | Sections C items 1 and 2, item 7, and a pre-seeded database | A rehearsed demo that works and cannot embarrass you |
| Capstone-complete | Demo-ready, plus rules tested and deployed | Real users cannot read or rewrite each other's data |
| Production-ready | Capstone, plus sections B, D and E fully closed, a signed release tested, and instrumentation tests | Survives real users, abuse, and store review |

# G. The shortest path, in order

1. Confirm the admin role and the driver approval fields in the live database. Two minutes, and it prevents every admin flow failing silently.

2. Make the two decisions in section B that gate the rules, then let the code work in section D proceed.

3. Install firebase-tools, test the rules in a scratch project, then deploy them with the one line command.

4. Enable Storage, then move the remaining image blobs.

5. Run the app once on a working emulator or a phone. This is the single highest value action left, because it converts every unproven claim into a proven one.

6. Last and optional: the server-side function, which closes both accepted risks properly.

Nothing in this document can be completed from the code alone beyond section D. The rest is access, decisions, and execution.