# RUTA: Developer Direction

What the development team still has to complete, and every grey area that remains open
30 September 2026. Technical handoff. Companion to RUTA-testing-log.docx and RUTA-requirements.docx. This document contains no personal or evaluation material; it is written for whoever continues the development work.

# 1. Why this document exists

A large amount of work has already been completed and independently re-checked. The project now builds in both variants, 65 automated tests pass where there were none, 14 of 17 defect classes are closed, and 6 of 8 production gates pass. Three things remain that could not be finished from the development machine alone: actions that need console access, a device, or a second Firebase project; decisions that only the team can make; and a set of assumptions that has never been tested at runtime.

Part A is the completion list for the development team. Part B is the grey area register: the places where an untested assumption is still standing. Read Part A to finish the work, and Part B to know what should not be presented as proven.

# 2. Part A: what the development team must complete

## 2.1 Console and account actions

These need Firebase and Google Cloud credentials, so none of them can be done from the repository alone.

| Action | Why it matters | How |
| --- | --- | --- |
| Confirm the admin record has its role set to ADMIN | Every admin rule depends on it. Without it, driver approval, cash-in and discount actions fail silently with no error | Firebase console, Realtime Database, open users, find the admin uid, check the role field |
| Confirm every driver record has an isApproved field | The driver adoption rule now requires explicit approval, so a record missing the field can no longer accept rides | Firebase console, scan the users node for driver records |
| Test the rules in a scratch project | A wrong rule fails silently and can lock the team out of its own data | Create a throwaway Firebase project, or use the rules playground, and run both the allowed and the denied cases |
| Deploy the database and storage rules | Until deployed, the live database keeps the old permissive rules | From the project root: firebase deploy --only database,storage |
| Turn on Firebase Storage | Profile picture uploads fail, and because the database write follows the upload, the whole profile save is skipped | Firebase console, Storage, Get started, then deploy storage.rules |
| Rotate and restrict the Maps key | The key currently in use is the one that was committed to the repository history, so it must be treated as leaked | Google Cloud console, Credentials, create a replacement, restrict it to the package and SHA-1, update local.properties, then delete the old key |
| Register the release signing SHA-1 | The release build is unsigned and cannot be installed, so minification can never be tested without it | Create a signing key, add a release signing config, then register that SHA-1 in the Firebase console |

## 2.2 Decisions the team must make

| Decision | Why it stays open until chosen | Options |
| --- | --- | --- |
| The matched-booking rule clause | It is the only rule whose condition does not depend on who is calling, so a modified app could take over a booking inside its matching window | Narrow it with field level validators, or keep it and rely on the accepted risk document |
| The six cross-user database nodes | Trusted contacts, pair requests, emergency alerts, chats, trip groups and match locks are writable by any signed-in user | Scope each node to the parties involved, or accept them as documented |
| Image blobs in the database | Receipts, discount IDs and driver documents are stored inline as base64, which inflates records and re-transmits media on every change | Move to Storage and keep only the download URL, or accept the size |
| A server-side function | It is the clean fix for both the matched-booking window and the half-credited cash-in window | Add Cloud Functions for matching and wallet settlement, or accept both risks |
| Resource shrinking | Code minification is on, but unused resources are still packaged into the release | Set shrinkResources to true, then retest a signed release build on a device |
| A passenger ride history screen | The settled fare is only visible while the trip tracking screen is open, so a finished trip cannot be reviewed | Build the screen, or accept that the fare is only shown during the trip |

## 2.3 Local machine setup

| Item | Current state | What to do |
| --- | --- | --- |
| Gradle wrapper | Missing. There is no gradlew script and no wrapper jar, so command line builds fail | Run: gradle wrapper, and commit the generated files |
| firebase-tools | Not installed, so rules cannot be tested or deployed from the command line | Run: npm install -g firebase-tools, then firebase login |
| Java for builds | Only the JDK bundled with the second Android Studio installation works. The one in the first installation is broken | Point builds at the working JDK, or repair the broken installation |
| A device or emulator | Unavailable on this machine. The only emulator profile points at an empty system image, and no hypervisor driver is installed | Use a machine with virtualisation enabled, or a physical phone over USB |
| local.properties and google-services.json | Both are gitignored, so a fresh clone cannot build until they are supplied | Keep them locally, and document the two values a new developer must provide |

# 3. Part B: grey area register

Every entry below is assumed, reasoned or unverified rather than proven. Nothing here is a known defect. These are the places where a wrong assumption would still be invisible today, grouped by kind.

## 3.1 Nothing has been executed at runtime

This is the largest single grey area. The app has never been launched.

| Grey area | What is assumed | What would close it |
| --- | --- | --- |
| The app starts and runs | That a successful build means a working app | Install the debug APK on a device or emulator and launch it |
| Login and Google sign-in | That Firebase Authentication and the Google token exchange work against the real project | Sign in with an email account and a Google account |
| Database reads and writes | That every path can read and write with the real rules and real data | Run one full booking flow against the live project |
| Minified release build | That the ProGuard rules keep everything reflection needs. This cannot be tested now because the release build is unsigned | Build a signed release and smoke test login, booking reads and writes, chat, image loading, the QR scanner and the map |
| Map, directions and places | That the key, the billing and the quota allow map tiles, routes and address search | Open the map and request a route on a device |
| Notifications | That the permission prompt appears and that deviation and SOS alerts are delivered | Grant the notification permission and trigger one alert |
| GPS behaviour | That the pickup and drop-off geofences and the deviation detector behave outdoors. The deviation thresholds were reasoned, never driven | Drive or simulate a route with real location updates |
| State and rotation | That screen rotation, backgrounding and returning do not break a live trip | Rotate and background the app mid trip |

## 3.2 The live data state is unknown

| Grey area | Why it is grey | What would close it |
| --- | --- | --- |
| Whether the admin record has a role at all | If it is missing, every admin action fails silently with no error message | Open the users node and check |
| Whether all driver records carry an approval field | A driver record created before the field existed is treated as unapproved | Scan the users node for driver records |
| Mixed booking date keys | Older bookings carry one key name and newer ones another. Readers accept both, so it displays correctly, but the data is genuinely mixed | Leave it, or run a one time migration to normalise old records |
| Older completed shared rides lack a base fare value | The passenger breakdown hides the base line rather than showing a false zero | Accept, or backfill the field |
| Accumulated match locks | Lock keys are written during matching and nothing ever cleans them up | Add a periodic cleanup, or ignore it while matching volume is low |
| Records the hardened rules would deny | The rules assume every user and driver record has the expected fields. Anything malformed would now be refused | Test the rules against a copy of the live data before deploying |

## 3.3 Rule behaviour that is reasoned, not proven

| Grey area | The assumption | What would close it |
| --- | --- | --- |
| The matched-booking clause | That it is only reachable inside the matching window and only affects that booking | A rules emulator test that attempts both the takeover and the claim |
| Wallet inflation is fully closed | That refusing increases and blocking delete then re-seed leaves no arithmetic route to a higher balance | Emulator tests for increase, for delete, and for delete then re-seed |
| Self approval is closed | That the create then modify two step path is blocked by keying on record existence | Emulator tests for creation, then separate role and approval writes |
| Value type coercion | That the database stores the discount flag and the balance as the types the rules expect. A value stored as text rather than a boolean or number would silently fail validation | Inspect the live values, or make the validation type tolerant |
| The QR expiry override | That allowing any signed-in user to expire another user's code is acceptable. It also lets someone expire a code they should not touch | Narrow it, or accept it as a nuisance level risk |
| Every admin rule depends on one lookup | That the admin record exists with the right role. There is no fallback | Confirm the record, and consider a test that asserts it |

## 3.4 Behavioural grey areas in the code

| Grey area | Why it is grey | What would close it |
| --- | --- | --- |
| A completed shared trip could stay on 'finalising' | If the route solver fails or the matched group is not exactly two, the settlement is never written, so no final fare appears | Add a fallback that writes a settled fare, or show an explicit message after a timeout |
| Shared rides settled at one passenger's surge | The group settlement uses the first passenger's surge multiplier for both, so two passengers who booked in different hours are settled at the same rate | Compute the surge per passenger. This is pre-existing behaviour, flagged rather than changed |
| A shared ride that never matches | It is now correctly marked as a solo ride when the window expires, so it completes through the solo path. That is correct, but the passenger then sees a different card than they booked under | Confirm the change is acceptable, or show a short notice |
| The passenger may leave before the fare settles | The final fare only appears on the tracking screen. If the passenger closes it, the number is not retrievable | Add the ride history screen, or persist a receipt |
| Deviation state keyed by an empty id | Callers that do not pass a booking id share one counter key. The real caller always passes one, so it is safe today | Make the parameter required, or assert it is non-empty |
| Chat read failures now show a message | The notice also fires when a listener is torn down deliberately, for example when the screen closes | Suppress it when the screen is finishing |
| The pickup stop number | It now counts pickups only, which is the intended meaning. The numbering deliberately ignores drop-off slots | Confirm the wording matches expectations on a real shared trip |
| A retained date field on the booking model | One model still declares a creation time field that no writer sets. Serialising a whole booking would reintroduce a second date key | Delete the field, or document that writers must use the canonical key |

## 3.5 Measurement and reporting grey areas

| Grey area | Why it is grey | What would close it |
| --- | --- | --- |
| The 68 check and 51 step baseline scores | Their item level lists were never saved to disk, so they cannot be re-run or re-scored. They are shown as history only | Nothing can close this. It is disclosed so nobody quotes them as current |
| The hardcoded label baseline count | A first count of 232 could not be reproduced on re-measurement, which produced 225. The reporting shows 225 and says so | Accept the disclosed figure, or recount from a tagged release |
| Scope level readiness | The levels are judged, not measured. Any percentage would be an opinion | Treat the status words and the stated facts as the evidence, not a score |
| Line and file counts | They depend on whether blank lines are counted, and the APK size varies slightly between an incremental and a clean build, 11.76 against 11.88 megabytes | State the counting method whenever these figures are quoted |
| The build itself had to be repaired first | Before this work the project could not compile at all, because required configuration files were absent. The early figures come from that state | Nothing to close. It explains why the starting point was so low |

## 3.6 Accepted risks, grey by decision

These two are not overlooked. They were reviewed and knowingly accepted, and they are recorded in docs/ACCEPTED-RISKS.md. They stay on this list because accepting them is a choice worth revisiting before the app is used by real people.

| Accepted risk | What it means in practice | The clean fix |
| --- | --- | --- |
| The matched-booking window | A booking inside its matching window can be written by a client that is not a party to it, so a modified app could claim or alter it. An unapproved driver account could also claim one | Move matching into a server-side function, or restrict the clause to the status and trip group fields |
| Six nodes open to any signed-in user | The worst case is injecting into another user's trusted contacts and then receiving their emergency alerts, including live location. A user's real contacts could also be wiped so their SOS reaches nobody | Scope each node to the parties involved, then retest pairing, alerts and chat |

## 3.7 What has never been reviewed by a person

| Grey area | Why it is grey | What would close it |
| --- | --- | --- |
| No screen has been seen | All verification was static analysis, executable unit tests and builds. Interfaces, spacing, contrast and touch behaviour have never been observed | A short hands-on pass over each screen |
| The report pages have never been rendered | They were checked structurally and against the design rules, not in a browser | Open the five pages once, and check the layout at phone width as well |
| One build failure was fixed inline | Enabling minification broke the release build. It was diagnosed and repaired directly rather than through a separate debugging step | Nothing to close. Noted for transparency about how the work was done |

# 4. Which grey areas matter most

Ranked by the chance of being wrong multiplied by the cost of being wrong.

| Rank | Grey area | Why it ranks here | Cheapest way to reduce it |
| --- | --- | --- | --- |
| 1 | Nothing has been executed at runtime | It sits underneath every other claim. One crash would invalidate a great deal of the reporting | Install the debug build on any device and launch it. About fifteen minutes |
| 2 | The database rules have never run | A wrong rule fails silently, and the rules are the only thing protecting user data | Test the allowed and denied cases in a scratch project before deploying |
| 3 | The live data state is unknown | If the admin role or a driver approval field is missing, features fail with no error message at all | Two lookups in the Firebase console |
| 4 | The minified release is unverified | Reflection problems only appear in release, and only once it is actually run | Sign a release build and smoke test the reflection heavy screens |
| 5 | The matched-booking clause | It is the one rule reachable without being a party to the booking | Decide whether to narrow it, or keep the accepted risk documented |

# 5. In one line

Complete Part A to make the project demonstrable and defensible. Treat Part B as the list of things to state out loud before anyone assumes they are already true. The first ranked item earns its place: one run on a real device would collapse most of the runtime grey areas at once, and it is the cheapest single improvement available.